# Olumi Scenario Sandbox – PoC Specification v4.2

## 1. Purpose & Context

This document reframes the Scenario Sandbox PoC around a focused, testable core loop, while:

- Preserving existing foundations that Windsurf has already built (three-panel shell, diagnostics, limits, health, tests).

- Aligning with PRD v18 and the CEE Section 4.3 specification (all six CEE features), without forcing them all into the PoC UI.

- Providing a clear PoC→MVP→v1.0 ladder with explicit scope, success criteria, telemetry, and launch blockers.

Think of this as:

- PoC Spec (this document) – what UI we ship now to test the hypothesis.

- CEE Spec v18 + Implementation Guide – the full capability envelope CEE is building into.

## 2. Product Mission & PoC Hypothesis

### Mission

Help product teams turn messy debates into clear, causal decision models that quantify trade-offs they couldn’t see before, in a way that feels scientific but still usable.

### PoC Hypothesis

“A product team can describe a complex decision in natural language, accept a drafted causal model, tweak it, run it, and understand the key drivers well enough to say:
 ‘I saw something here I wouldn’t have seen on my own.’”

If that’s not true, everything else (full CEE surface, rich templates, Team Perspectives, etc.) is premature.

## 3. Current Foundations (Windsurf Assets to Preserve)

We explicitly build on, not discard, Windsurf’s work to date:

- Three-panel shell & docks

  - Inputs (left), Canvas (centre), Outputs (right), with a stable bottom toolbar.

  - Dock state persisted; layout already wired to --dock-left-offset / --dock-right-offset.

- Diagnostics & degraded mode

  - Diagnostics overlay + Outputs → Diagnostics tab.

  - Degraded banner & correlation IDs wired to engine headers.

- Limits & graph health

  - Central useEngineLimits hook calling /v1/limits.

  - Graph health slice and HealthStatusBar gating Run on blockers.

  - Limits spec already updated to 50 nodes / 200 edges, with progressive warnings and sweet-spot hints in PRD v18.

- Results & compare foundations

  - Results store with seed, response_hash, drivers, and run metadata.

  - Basic Compare view & diff tables already in place (even if UX will be simplified initially).

- Onboarding & keyboard legend

  - First-run overlay and keyboard shortcuts (Shift+/) already wired and accessible.

- Tests & SLOs

  - A decent Vitest + Playwright baseline.

  - Performance envelopes taken from PRD v18 (reference p95 ≤600 ms, Context Bar <200 ms, streaming fixture at 2.5 s).

Non-negotiable: PoC must not regress any of these (see §9.2 Anti-regression).

## 4. Core PoC Loop (Single Source of Truth)

This is the canonical end-to-end journey the PoC must support:

- Open – The user opens Scenario Sandbox (single-user canvas view).

- Frame decision – In the left panel they give:

  - Decision title / question

  - Primary success criterion

  - Timeline/deadline

- Describe – They use chat to describe the decision in natural language.

- Draft – Olumi (CEE) builds a candidate graph (8–20 nodes) and shows a diff preview.

- Accept – The user accepts the draft as a baseline (or discards).

- Tweak – They tweak the graph inline (adjust nodes/edges, beliefs).

- Run – They click Run; graph health and limits gate invalid models.

- Results – Results panel shows quantiles and top drivers (plus optional explainer).

- “I saw something new” – They can name at least one non-obvious insight (e.g. a driver or trade-off).

Everything else is in service of making this loop fast, clear, and trustworthy.

## 5. Scope Ladder: PoC vs MVP vs v1.0

### 5.1 Feature Classification Table

High-level classification (UI side):

| Feature / Area | PoC (now) | MVP (next) | v1.0 (later) | Notes |
| --- | --- | --- | --- | --- |
| Three-panel shell & responsive | ✓ | refine | refine | Foundation, already present. |
| Chat (bottom-docked) | ✓ | refine | refine | Primary—but not mandatory—entry. |
| Draft My Model (CEE) | ✓ | ✓ | ✓ | Only CEE feature fully integrated in PoC. |
| Canvas inline editing | ✓ | refine | refine | Nodes/edges, labels, beliefs. |
| Run & basic Results (quantiles + drivers + trust footer) | ✓ | refine | refine | Explainer optional in PoC, required by MVP. |
| Context Bar & health badge | ✓ | refine | refine | Shows node/edge counts, health and limits. |
| Limits tab (usage bars, sweet-spot) | ✓ | refine | refine | Thin but real usage. |
| Diagnostics tab & degraded banner | ✓ (minimal) | refined | refined | Keep behaviour, polish later. |
| Evidence upload (thin slice) | optional | ✓ | ✓ | Capability exists; UI minimal at PoC. |
| Simple Compare (A/B only, if trivial) | optional | ✓ | ✓ v1.1 | Only if truly low effort; see §7.10. |
| Templates library | ✗ | maybe | ✓ | MVP only if PoC users struggle with blank canvas. |
| Advanced Compare v1.1 | ✗ | ✗ | ✓ | Ranked diffs, promote snapshot, etc. |
| CEE Plain-English Explainer | enhancement (non-blocking) | ✓ must-have | ✓ | See §7.6.2. |
| CEE Bias & Gap Checker | ✗ | ✗ | ✓ | UI deferred to v1.0, backend can ship earlier. |
| CEE Evidence Helper (full UI) | ✗ | ✗ | ✓ | Thin backend slice exists earlier. |
| CEE Option Generator | ✗ | ✗ | ✓ | v1.0+; potentially alternative to templates. |
| CEE Coach for Sensitivity | ✗ | ✗ | ✓ | v1.0+. |
| CEE Team Perspective Synthesis | ✗ | ✗ | ✓ (Phase 1) | Later; multi-user in Phase 2. |

## 6. CEE Integration vs CEE Spec v18

### 6.1 The Misalignment

CEE Section 4.3 currently describes a PoC in which all of the following are live in the UI: Draft My Model, Bias & Gap Checker, Evidence Helper, Option Generator, Plain-English Explainer, Coach, and Team Perspective Synthesis.

Our UI PoC plan would overload first-time users and delay learning. We instead:

- Treat CEE v18 “PoC scope” as the backend envelope, not the initial UI surface.

- Expose only Draft My Model in the PoC UI.

- Add Explainer in MVP, and the remaining CEE features in v1.0.

### 6.2 Staging Contract (Option A)

CEE builds ahead; UI integrates progressively.

PoC (Weeks 1–6, UI release):

- CEE side

  - Builds all six features per CEE spec (Draft, Bias & Gap, Evidence Helper, Option Generator, Explainer, Coach, plus Team Perspectives Phase 1) with stable endpoints and SDK.

- UI side

  - Integrates only Draft My Model into chat and canvas.

  - Uses core CEE operational contracts (50/200, deterministic truncation, 2.5 s fixture, progressive warnings) but does not expose other CEE panels/cards yet.

MVP (Weeks 7–10):

- UI adds Plain-English Explainer to the Results panel (see §7.6.2).

- Other CEE features remain backend-only, exercised via internal tools / SDK.

v1.0 (Weeks 11+):

- UI progressively integrates:

  - Bias & Gap Checker into Insights.

  - Evidence Helper into Documents / Inspector.

  - Option Generator into Insights or Templates.

  - Coach for Sensitivity into Results below needle-movers.

  - Team Perspective Synthesis into Insights (Phase 1 “stakeholder slots”).

### 6.3 Responsibilities

- CEE Workstream

  - Builds all routes to spec.

  - Provides TypeScript SDK, mocks, and docs for all 6 features.

  - Accepts that UI only uses 1 feature in PoC, 2 in MVP, and the rest post-PoC.

- UI Workstream (Windsurf)

  - Commits to Draft My Model integration in PoC as the only CEE surface.

  - Tests non-integrated CEE features via SDK / Postman, not via production UI.

- Product (Paul)

  - Enforces staged rollout; no last-minute “just wire up Bias too”.

  - Uses CEE’s full feature set for internal demos and investor pitches, even if the production UI only surfaces a subset.

## 7. Detailed PoC UI Scope

### 7.1 Shell & Layout

- Three-panel shell retained and refined:

  - Left: Decision framing + (minimal) structure + Limits tab.

  - Centre: Canvas + Context Bar.

  - Right: Outputs (Results / Diagnostics; Compare tab optional for PoC).

- Responsive behaviour:

  - ≥1440 px: classic three-panel rails.

  - 1024–1439 px: collapsible rails.

  - 768–1023 px: slide-in rails.

  - <768 px: single-pane + simple view switcher for Inputs / Canvas / Outputs.

### 7.2 Left Panel – Progressive Structure

Always visible fields (PoC):

- Decision title / question

- Primary success criterion

- Timeline / decision horizon

“Add more structure”

- Expands to reveal additional sections on demand, not all at once.

- Keeps alignment with PRD v18’s 9-section model without forcing them up front.

### 7.3 Chat – Primary but Not Mandatory

#### 7.3.1 Chat-first flow (preferred)

- User lands with chat collapsed but clearly visible at the bottom.

- Prompt: “Describe your decision to get a first draft ✨”.

- User types description; sends to Draft My Model.

- Receives draft; accepts or declines, then tweaks on canvas.

#### 7.3.2 Manual-first flow (fully supported)

- User ignores chat and starts drawing manually (Add node, Add edge, etc.).

- After a few nodes, chat unobtrusively offers:
 “Want me to extend this model for you? ✨”

- User can:

  - Accept (triggers Draft My Model using current graph as context), or

  - Dismiss and carry on manually (no repeated nagging).

Principles:

- Chat is never a gate: manual creation must work from second zero.

- Chat hints are single, polite offers, not constant banners.

- Telemetry distinguishes chat-first vs manual-first paths (see §8).

### 7.4 Draft My Model (CEE Integration)

- Endpoint: /assist/draft-graph (or equivalent) per CEE spec.

- Behaviour:

  - Accepts NL description (50–500 words), optional attached evidence.

  - Optionally considers existing partial graph (for the manual-first flow).

  - Generates a graph ≤50 nodes / ≤200 edges.

  - Applies deterministic truncation if over limit and returns the truncation metadata.

- UX:

  - Diff preview:

    - “Olumi will add 8 nodes and 14 edges.”

    - Highlight new nodes and edges.

  - Actions:

    - Apply (atomic patch),

    - Discard,

    - Inspect node/edge details.

  - Uses ✨ + mint-500 accents for intelligence cues, per design guidelines and CEE spec.

  - If slow, show 2.5 s fixture (“Olumi is thinking…”) and then stream results.

### 7.5 Canvas & Editing

- Inline editing for:

  - Node labels and types.

  - Belief values on edges (with validation).

- Keyboard:

  - Enter to save edits.

  - Esc to cancel.

  - Delete / Backspace to delete selected nodes/edges.

- Run gating:

  - Graph health + limits must allow Run; otherwise the Context Bar and Issues panel explain why.

### 7.6 Run & Results

#### 7.6.1 Minimum Results (PoC launch)

- Run button (primary CTA at bottom toolbar).

- On success, Results tab shows:

  - Outcome range (e.g. p10 / p50 / p90).

  - Top 3–5 drivers (edges/nodes) with clear labels.

  - A trust footer:

    - Seed

    - Response hash

    - Engine label (PLoT env)

    - Optional correlation ID

- to reflect determinism and reproducibility in line with PRD v18.

#### 7.6.2 Plain-English Explainer (PoC enhancement, MVP must-have)

If capacity allows, PoC includes a simple explainer; otherwise MVP makes it mandatory.

- Position: top of Results panel.

- Length: ≤100 words.

- Content:

  - Summarises p50 outcome.

  - Names the top 1–2 drivers and what they mean (“Price → Demand (-0.4) indicates moderate price sensitivity”).

  - Touches on uncertainty at a high level.

  - References reproducibility (e.g. “Reproducible via seed XYZ”).

- Constraints:

  - Derived only from available engine outputs; no speculative logic.

  - Graceful fallback if data incomplete (“We don’t have enough information to explain this run yet”).

### 7.7 Context Bar, Health & Limits

- Fixed Context Bar above the canvas, showing:

  - Live node and edge counts.

  - Sweet-spot guidance: “Most effective: ~12–25 nodes / 25–50 edges.”

  - Health indicator: OK / Warnings / Blocked.

  - Simple copy for each zone:

    - Green: “Comfortable size; easy to reason about.”

    - Yellow: “Getting complex; consider grouping.”

    - Red: “At or over limits; simplify to run.”

- Limits tab in the left panel reuses useEngineLimits to show:

  - Current counts vs max (e.g. 34/50 nodes, 80/200 edges).

  - Progressive warnings at 30/40/50 node thresholds.

  - Source and freshness of limits (live vs fallback).

### 7.8 Diagnostics & Degraded Mode

PoC minimum:

- Outputs → Diagnostics tab:

  - Shows resumes / trims.

  - Shows correlation ID.

- Degraded banner:

  - Appears when headers indicate degraded or fallback; simple message (“We’ve temporarily simplified some calculations; results may be less precise.”).

- Resume toast:

  - Debounced; appears once per run if resumes >0.

### 7.9 Evidence (Thin Slice in PoC, Richer Later)

- PoC:

  - Left panel “Evidence” area:

    - Upload file(s) or paste text.

    - Show a simple list of uploaded sources with remove buttons.

  - No complex provenance UI; no automatic belief updates.

- CEE Evidence Helper is built and tested backend-only in PoC. It becomes:

  - MVP+: optional internal tool for you and CEE to test the contract.

  - v1.0: integrated into Insights and Inspector with provenance chips and tooltips.

### 7.10 Compare – Decision Framework

Compare for PoC is explicitly optional and subject to this decision tree:

Include in PoC only if ALL true:

- Duplicate scenario support already exists.

- Results panel can show two scenarios side by side without new layout.

- Top 3–5 edge diffs can be computed from existing store state.

- Implementation and tests are realistically ≤2 days of work.

If any of the above is false, Compare is deferred to MVP or v1.0.

## 8. Success Criteria & Telemetry

### 8.1 PoC Success Criteria

Target with 15–20 evaluators (friendly product teams):

Primary:

- ≥80% users complete the full describe → draft → tweak → run workflow without facilitator help.

- ≥70% say “I saw something I wouldn’t have thought of without this”.

- Average engaged session time ≥8 minutes.

Secondary:

- Time from first describe → draft preview: <30 seconds for p95.

- Time from Run → results: <5 seconds for p95.

- No serious trust objections like “This looks like random GPT answers”.

### 8.2 Required Telemetry (No PII / No Payload Logging)

We log only structured events, never decision text, labels or documents.

Core loop funnel events:

- canvas_opened

- chat_focused

- cee_draft_requested

- cee_draft_received (with duration)

- draft_applied / draft_declined

- first_manual_edit_made

- run_clicked

- results_displayed (with duration)

- session_ended (with total duration)

Behaviour signals:

- manual_node_created (with pre/post draft context)

- chat_collapsed / chat_hidden

- add_more_structure_clicked

- evidence_uploaded / evidence_removed

- compare_opened (if enabled)

Technical health:

- cee_draft_timeout (e.g. >10s)

- run_failed (with error class, not content)

- degraded_mode_triggered

- resume_event (network issues)

Privacy constraints:

- No logging of: decision text, node/edge labels, evidence content.

- Only log: event names, timestamps, durations, anonymous session IDs, counts, boolean flags.

## 9. Launch Criteria, Anti-Regression & Non-Goals

### 9.1 Launch Blockers (Must-have for PoC)

PoC cannot ship unless:

- Chat → Draft → Accept → Tweak → Run → Results loop is fully functional for a single scenario.

- Health gating prevents obviously broken graphs from running, with clear messaging.

- 50/200 limits are enforced with Context Bar + Limits tab surfacing.

- Trust footer shows seed and response hash on every Run.

- Keyboard basics work: Tab, Enter, Esc, Delete/Backspace on main flows.

- The three-panel shell works at least at the 1440 px breakpoint.

### 9.2 Anti-Regression Commitments

PoC must not break:

- Existing Diagnostics tab behaviour.

- Degraded banner triggers.

- Limits enforcement contract (50/200 caps).

- Health-based Run gating and Issues panel.

- Screen-reader relationships and announcement patterns.

- Keyboard navigation already in place.

- Docks avoiding the bottom toolbar at all breakpoints.

If any of these regress, fixing them becomes a higher priority than adding new PoC features.

### 9.3 Enhancements (Nice-to-haves for PoC)

PoC is stronger with, but does not depend on:

- Plain-English Explainer in Results (see §7.6.2).

- Diagnostics tab fully polished.

- Keyboard shortcut legend refinements.

- First-run intro slides.

### 9.4 Explicit Non-Goals for PoC

PoC will not ship with:

- Bias & Gap Checker cards in the UI.

- Evidence Helper suggestions UI.

- Option Generator tiles.

- Coach for Sensitivity.

- Team Perspective Synthesis.

- Templates library UI.

- Multi-scenario compare v1.1 with promote snapshot.

- Decision Brief export.

- Multi-user collaboration or CRDTs.

- Heavy evidence previews and rich provenance UIs.

These are deferred to MVP and v1.0, despite being fully described in PRD v18 and CEE spec.

Yes, I think that’s a very good approach as long as we treat it as:

- A summary + constraints section inside the PoC spec, and

- The Design & UX Brief v03 remains the detailed reference it points to, not something we try to fully duplicate.

That keeps the PoC spec as the single source of truth for what must be true for the PoC, while making it impossible for Windsurf to “accidentally” ignore brand and UX principles.

Below is a section you can drop into the PoC spec (you can renumber it to fit your structure).

## 10. UX & Brand Implementation (PoC-specific)

Purpose
 This section defines the minimum UX and brand requirements that must be respected for the Scenario Sandbox PoC UI. It is a summary for the engineering team. Full detail is provided in the companion document “Olumi Scenario Sandbox – Design & UX Brief – v03” (“UX Brief”), which remains the primary reference for design tokens, component guidelines, and phased UI work.

The PoC is single-user only. Multi-user features (concurrent editing, avatars, conflict resolution) are explicitly out of scope and should not drive any UI choices in this phase.

### 10.1 Core UX Principles (PoC constraints)

The following principles from the UX Brief are mandatory for the PoC:

- Spatial model

  - Left: Inputs & decision framing (context, scenarios, limits & health).

  - Centre: Graph canvas (work surface).

  - Right: Outputs & results (Results, Insights, Compare, Diagnostics).

  - Bottom: Global actions & chat.

  - On desktop, the Outputs panel should remain visible by default when space allows.

- Progressive disclosure

  - First view should feel light and approachable.

  - Show only the minimum framing fields and essential controls by default.

  - Additional structure (extra fields, advanced options) is revealed via clear, low-friction affordances (e.g. “Add more structure”, drawers, inline expanders), not blocking modals.

  - Avoid more than 2–3 accent colours visible at once on any given screen.

- Determinism & trust

  - Always surface determinism artefacts provided by the PLoT engine: seed, response_hash, and live limits. Never fabricate or guess these values.

  - Results views must include a trust footer showing reproducibility information (see 7.4).

  - Diagnostics from the Assistants service (degraded state, resumes, trims, correlation IDs) must be exposed clearly but non-intrusively in the Diagnostics tab and banners.

- Accessibility & performance

  - Keyboard-first navigation, clear focus states, and support for prefers-reduced-motion.

  - Colour contrast should meet WCAG AA.

  - Interactions should feel snappy (target <100–200ms perceived latency for UI actions; engine latency is handled via loading states rather than blocking layouts).

### 10.2 Brand System & Visual Language

The PoC must use the Olumi design system tokens defined in the UX Brief, implemented via Tailwind theme extensions and CSS custom properties. No raw hex values should be introduced directly in components.

- Colour palette & semantic mapping

  - Foundation neutrals (70–80% usage): charcoal, storm, mist — used for backgrounds, borders, and typography.

  - Cognitive spectrum (20–30% usage): analytical, practical, creative, strategic, intuitive — reserved for meaningfully distinct states and actions, not decoration.

  - Semantic mapping (must be respected):

    - Primary actions (Run, Save): analytical-600

    - AI assistance (Draft, suggestions): practical-600

    - Warnings, health alerts: creative-600

    - Results, outcomes surfaces: strategic-600

    - “Aha”/insightful highlights (sparingly): intuitive-600

  - Node type colours must follow the canonical mapping (decision, option, outcome, factor, risk, mitigation) defined in the UX Brief; the PoC must not introduce alternative colour coding.

- Typography

  - Typeface: Inter, system-ui, sans-serif as the primary sans family.

  - Use the defined type scale for headings, body, and labels (e.g. heading-lg for panel titles, body-md for main copy, label-sm for chips & badges).

  - Avoid ad-hoc font sizes or weights; changes should go via tokens.

- Spacing, elevation, and shape

  - Respect the 8px-based spacing system for layout and component padding/margins.

  - Use the defined elevation tokens (boxShadow.sm/md/lg/xl) and border radii; no new arbitrary shadows or radii.

  - Overall look should be clean, calm, and analytical — not playful or noisy.

### 10.3 Key Surfaces (as implemented in the PoC)

The PoC implementation should map the UX Brief into the following concrete surfaces:

- Inputs (left panel)

  - Always visible on desktop; collapsible at smaller breakpoints.

  - Above-the-fold fields:

    - Decision title / question.

    - Primary goal / success definition.

    - Optional timeline / horizon field.

  - Additional framing structure (e.g. stakeholders, constraints) is hidden behind a single affordance such as “Add more structure” and revealed inline when needed (progressive disclosure).

  - The Limits & health tab in Inputs must:

    - Show current node/edge usage vs caps (e.g. 34 / 50 nodes, 152 / 200 edges) with simple usage bars.

    - Clearly indicate whether the current graph is Comfortable, Getting complex, or At limit based on live limits from /v1/limits (see 7.4).

- Canvas (centre)

  - Graph canvas sits between Inputs and Outputs and respects the three-panel docking behaviour already implemented.

  - No floating overlays that obscure the canvas (Results and Diagnostics live in the Outputs dock).

  - Node shapes and colours follow the design system; new node types introduced in the PoC must still use the defined palette and typography hierarchy.

- Outputs (right panel)

  - Tabs: Results, Insights, Compare, Diagnostics (even if some tabs are thin placeholders in the PoC).

  - Results:

    - Shows the main run summary, top drivers, and key scenario comparison for the active run.

    - Includes the trust footer (see 7.4).

  - Insights:

    - For the PoC, may host a minimal set of insights (e.g. top drivers or basic narrative explanation) but must not fabricate content beyond what the engine provides as “needle-movers” or insights.

  - Diagnostics:

    - Surfaces Assistants diagnostics (degraded mode, resumes, trims, correlation ID) in a structured, readable way, matching the semantics in the UX Brief.

- Bottom bar & chat

  - Bottom toolbar remains unobscured at all breakpoints (docks and drawers must respect its vertical space).

  - Chat input (even if minimal in the PoC) sits in the bottom area and uses the brand tokens for AI assistance (practical-600) for its actions and accents.

### 10.4 Determinism, Limits & Trust Surfaces

- Context bar / health

  - A simple context bar appears above the canvas, combining:

    - Node and edge counts.

    - Live limits zone: e.g. “Ready to run”, “Getting complex”, “At limit – simplify to run”.

  - Health states must be derived from actual /v1/limits responses and current graph size, not hard-coded thresholds.

- Run button states

  - Primary Run CTA uses analytical-600 and is clearly:

    - Enabled when the graph is runnable.

    - Disabled with a short reason when blocked (e.g. “Fix 2 errors before running”).

  - During a run, show a loading state but keep the layout stable; no disabling of the entire UI.

- Trust footer in Results

  - Every Results view must include a trust footer containing, at minimum:

    - Seed: …

    - Response: … (response_hash)

    - Engine / backend label (e.g. “Powered by Olumi PLoT engine”).

  - If either seed or hash is missing, the footer should reflect that honestly (e.g. “Seed not provided for this run”), never inventing or masking values.

- Diagnostics & degraded mode

  - When Assistants reports degraded mode or resumes, the Diagnostics tab and (where appropriate) a subtle banner should explain this in plain British English, using creative-600 sparingly for warnings.

### 10.5 Feature Flags & Documentation Expectations (PoC)

- Existing feature flags for Inputs/Outputs panels, degraded banner, Diagnostics tab, and sweet-spot guidance should remain in place, with the precedence rules defined in the UX Brief (localStorage → env var → default).

- Any PoC-specific UX behaviour that is behind a flag must:

  - Be documented briefly in FEATURES_OVERVIEW.md.

  - Include clear acceptance criteria and at least one unit/DOM test and one Playwright path.

### 10.6 Out-of-Scope UX for the PoC

To avoid scope creep, Windsurf should treat the following as explicitly out of scope for this PoC spec (but allowed as typed stubs if helpful):

- Multi-user features (presence, avatars, locking, merge conflict UI).

- Full mobile-first responsive behaviour (desktop is the priority; tablet/mobile can be “good enough” but not polished).

- Rich onboarding flows beyond a simple first-run overlay and keyboard legend already wired in the codebase.

- Complex chat history management (single-session interaction is sufficient for PoC testing).

## 11. Implementation Phases & Relative Effort

These are planning guides, not commitments, to help reason about sequencing and risk.

### Phase 1 – Foundation Check

- Audit Windsurf’s current implementation against this PoC spec.

- Confirm three-panel shell, diagnostics, limits, health, and keyboard flows are intact.

- Make minimal changes needed for PoC (e.g. Context Bar copy, colour zones).

### Phase 2 – Core Loop

- Chat interface (collapsed/expanded, chat-first vs manual-first hints).

- Draft My Model integration (including diff preview, truncation messaging).

- Canvas editing refinements (inline editing, keyboard behaviour).

- Run & Results with trust footer (and optional explainer).

- Context Bar with sweet-spot and warnings linked to /v1/limits.

### Phase 3 – Support & Polish

- Left panel progressive structure + Limits tab.

- Diagnostics minimum (tab + banner + resume toast).

- Error and success toasts.

- Keyboard legend and first-run intro refinements.

### Phase 4 – Conditional Extras

- Simple Compare surface (only if trivial per §7.10).

- Tiny templates slice (e.g. 2 starter templates) if testing shows severe “blank canvas” friction.

Total: ~4–6 weeks of focused work, building on the current code rather than restarting.

## 12. CEE & UI Workstream Coordination

This spec resolves the CEE v01 PoC Specification vs Scenario Sandbox PoC apparent misalignment through **staged progressive integration:**

- **CEE Workstream (Backend):** 
- Builds all 6 features per CEE v01 specification across 4 phases - Delivers stable TypeScript SDK for all routes 
- Can demo full capability to investors

- **UI Workstream (Frontend):** 
- **PoC:** Integrates Draft My Model only 
- **MVP:** Adds Plain-English Explainer 
- **v1.0:** Adds remaining 4 features (Evidence Helper, Bias Checker, Options, Coach)

- **Integration Contract:** 
Both teams acknowledge: 
- CEE capability existing ≠ UI must integrate immediately 
- Weekly syncs maintain alignment on integration points 
- UI provides feedback on non-integrated features via SDK/testing 
- Features are built to support staged rollout, not big-bang release

## 13. Key Decisions Made

- *

- CEE Integration Strategy** - **Decision:** Option A (CEE builds comprehensive capability, UI integrates progressively) - **Rationale:** Validates CEE architecture early while protecting UX simplicity

- **2. Plain-English Explainer Timing** - **Decision:** MVP requirement (non-blocking for PoC) - **Rationale:** - PoC validates "Does Draft My Model work?" - MVP validates "Do users understand results?" - Keeps PoC focused on core loop

- **3. Compare Functionality** - **Decision:** Conditional PoC enhancement - **Criteria:** Include ONLY if decision framework in §7.10 fully satisfied - **Default:** Defer to MVP if any doubt

- **4. Launch Blockers** - **Must-have:** Chat → Draft → Canvas → Run → Results with trust footer - **Nice-to-have:** Explainer, Compare, Templates - **Out of scope:** All other CEE features, advanced diagnostics, exports

Success Threshold

This PoC is considered **validated** if:

- ≥70% of test users complete core loop

- ≥70% report "saw something I wouldn't have thought of"

- <5 major UX blockers identified

If validated → Proceed to MVP (add Explainer)

If mixed results → Iterate core loop before expanding If fails → Reassess hypothesis before further investment